CSMS Documentation

PROG6212POE — Contract Monthly Claim System (CMCS)

Part 1: Project Planning and Prototype Development

1. Design Choices

The Contract Monthly Claim System (CMCS) has been designed with a user-centric approach to simplify claim submissions for Independent Contractor (IC) lecturers while ensuring transparency for Programme Coordinators and Academic Managers. The MVC (Model-View-Controller) pattern in ASP.NET Core was chosen to separate concerns, improve maintainability, and support scalability as the system grows.

- Model Layer: Represents core data entities such as Lecturer, Claim, and Supporting Document.

- View Layer: Implements Razor Pages to display forms for claim submission, document uploads, and approval workflows.

- Controller Layer: Manages user requests, ensuring lecturers, coordinators, and managers interact with the system securely.

Database Structure

A relational database is selected for its strong consistency. The schema includes entities such as:

- Lecturer: Stores lecturer details

- Claim: Records hours worked, hourly rate, total calculation, status

- Supporting Document: Links uploaded files to claims

- Approval: Records review by Programme Coordinator and Academic Manager

Foreign key relationships ensure referential integrity between claims, documents, and lecturers.

GUI Layout 

The system’s graphical user interface is structured around user roles, ensuring each type of user has access to the functions relevant to their responsibilities:

Lecturers: They can submit new claims directly through the dashboard, upload any required supporting documents, and monitor the progress of their claims in real time to check whether they are pending, verified, or approved.

Programme Coordinators: Their dashboard provides tools to review and verify claims submitted by lecturers. This role acts as the first level of validation to ensure all submissions are accurate and properly documented before moving forward.

Academic Managers: At the final approval stage, academic managers have the ability to either approve or reject verified claims. Their dashboard highlights pending claims requiring decisions and provides access to all supporting information for informed approval.

2. UML Class Diagram for Database

1…..*

Lecturer

LecturerID Name Email Department

Claim

ClaimID LecturerID(FK) HoursWorked HourlyRate TotalAmount Status

1……*

1……*

Approval

ApprovalID ClaimID(FK) ApprovedBy Role Date Status

SupportingDocument

DocumentID ClaimID(FK) FilePath UploadDate

Relationships:

- One Lecturer → Many Claims

- One Claim → Many SupportingDocuments

- One Claim → Many Approvals

3. Project Plan

| Task | Duration | Dependency |
| --- | --- | --- |
| Requirements gathering & analysis | 09 Sep 2025 - 10 Sep 2025 | None |
| Database design (UML + schema) | 11 Sep 2025- 12 Sep 2025 | Requirements |
| GUI wireframing & layout (prototype) | 13 Sep 2025 - 15 Sep 2025 | Database design |
| MVC project setup in ASP.NET Core | 16 Sep 2025 - 17 Sep 2025 | Wireframes ready |
| Frontend prototype pages (Lecturer UI) | 18 Sep 2025 - 20 Sep 2025 | MVC project setup |
| Coordinator & Manager prototype pages | 21 Sep 2025 - 23 Sep 2025 | Lecturer UI |
| Report writing & documentation | 24 Sep 2025- 25 Sep 2025 | All above |
| GitHub commits (min. 5 with messages) | 09 Sep 2025- 25 Sep 2025 | All development activities |

Timeline: 17 days total.

Methodology: Agile mini-sprints to adapt to changes (important due to potential indecisive stakeholders mentioned in the case study).

4. GUI/UI Prototype (MVC Front-End Only)

Features:

- Lecturer Portal:

  - Submit monthly claim (form with hours, rate, total auto-calculated).

  - Upload supporting documents (e.g., timesheets, contracts).

  - Track claim status (pending, verified, approved, rejected).

- Programme Coordinator Portal:

  - View and verify claims.

  - Add comments before forwarding to the Academic Manager.

- Academic Manager Portal:

  - Final approval or rejection of claims.

  - View full claim history and supporting documents.

The design is responsive, intuitive, and role-based. Screens use consistent menus and status indicators.

5. Version Control

A GitHub repository will be maintained with at least 5 commits:

- Initial commit: MVC project setup

- Added database UML diagram and schema

- Created lecturer claim submission prototype

- Added coordinator verification and manager approval pages

- Finalized GUI prototype and documentation

This Part 1 submission provides the planning, design, UML modelling, GUI prototype structure, and project plan for CMCS. By using ASP.NET Core MVC with a relational database, the system ensures accuracy, accountability, and transparency in claim processing. In later parts, business logic and full functionality will be implemented to bring the prototype to life.